Order of events from enquiry to completion of a scaffolding project
From initial enquiry (usually email or phone call) a site visit is organised. For some work this can be done with photographs and geographical locations rather than a site visit.
During the site visit a site inspection will be carried out to ensure health and safety/ welfare arrangements are adequate. Where there isn’t a site visit this is done by enquiring details of the contractor and visual inspection before work starts. (These details are only kept if the quotation is accepted).
A quotation is generated.
When an order or confirmation is received. A file is opened and a job number assigned
Plans and calculations are commissioned where necessary and alarms and lights if required. Pavement licences are also requested at this stage when erecting on the public highway. All scaffolds must be TG20:21 compliant. A compliance report and design is generated on our CADs system.
Risk Assessments, Method Statements (RAMS), drawings and calculations (where generated) are sent and/or delivered to site for the contractor and copies given to our supervisors to be read and understood by them and the operatives attending site. This package includes a rescue plan in case of falls from the scaffolding, including the location of the nearest hospital, and a covid aware Risk Assessment. The Supervisor and staff attending site sign to say they have seen and understood the RAMS/drawings. This information can be referred to and used at the site induction and during erection.
Once the scaffold, or section thereof, is completed a handing over certificate is given to the contractor. Although the legal requirement is for the contractor to inspect the scaffold weekly or after bad weather, we offer this as a service.
On completion of the scaffold an invoice is sent out unless it is phased work. In that instance an invoiced is raised on completion of each phase or visit to site.
Once the contractor has finished with the scaffold it is dismantled and removed from site.
Where the scaffold requires several site visits over a prolonged period they are included in the original Rams and handing over certificates are issued at each stage . Any unscheduled adaptations or additions to the scaffold will be quoted for separately. RAMS and handing over certificates will be generated for the adaption/addition, and it will be invoiced accordingly.
All paperwork specific to a project is kept in the file under the job number assigned.